# Supervisor feedback closure matrix v2

Version: 2.8
Frozen: 2026-08-10
Candidate branch: feat/researcher-wizard
Release rule: implementation is not marked release-complete until the named test passes in CI for an immutable commit, its report is retained, the same commit is deployed, and the deployment is re-tested.

## Status codes

- Local-pass: production code and a falsifiable local test pass.

- CI-pending: a real-browser or release result needs the Draft PR CI run.

- CI-pass: the named Draft PR commit and retained artefact satisfy the stated candidate gate; final main/deployment evidence is still separate.

- Manual-NT: the required observation has not been made and is not counted.

- Protocol-ready: a complete method exists but no participant data exist.

- Blocked: a named external decision, permission or approval is missing.

## Numbering rule and current execution queue

The identifiers in section A (F1–F5) are the earlier five platform corrections. They are not the numbered sections in Mark's later email. The later email is tracked below as M1–M6; this distinction must be retained in the dissertation, supervisor correspondence and test records.

| ID | Mark's later-email section | Current acceptance state | Next falsifiable gate |
| --- | --- | --- | --- |
| M1 | Manual assistive-technology audit | Manual-NT / Not evidenced. The v1.3 procedure exists, but no route observation exists. | Run A01–A33 on R1–R4, record exact observed speech/commands and replace every applicable NT with P/F/NA. |
| M2 | Quantified technical evaluation | Partial. T2–T6 pass on candidate 4fe422c; T1 is 0-mismatch only for 3/4 originally requested built-ins plus all committed import fixtures. | Obtain written acceptance of the three-built-in release boundary or written UEQ-S redistribution permission and restore/retest the fourth built-in; then reproduce all counts on the final release SHA. |
| M3 | Evaluation matrix v6 | Local-complete. Matrix v6.5 removes C6, revises C2/C5/C7 and gives every active row an evidence status. | Publish/send the exact v6.5 artefact and update only from later immutable evidence. |
| M4 | Observed Part 1 researcher protocol | Protocol-ready / Not evidenced. Local protocol v1.2 closes the design gaps; the Word pack already sent to the supervisor predates those changes. | Synchronise the official-template submission pack to v1.2, freeze all activation fields and obtain written amendment approval before any session. |
| M5 | Ethics and dissertation boundary | Blocked externally. The technical dissertation route is defined; ethics activation fields and approval are not complete. | Insert the real AQP approval ID/title/route, confirm storage/coder/retention with the PI, sign and submit; keep sessions out unless written approval is in hand by 18 August. |
| M6 | Repeated endpoint label | CI-pass on candidate 4fe422c. Endpoint duplication is suppressed without removing distinct German middle labels. | Inspect the final deployed visual output and accessibility tree; rerun the regression on the release SHA. |

Execution order follows the agreed rule all code and automation first, then manual audit, then release acceptance: M2 scope closure → M3/M4/M5 document synchronisation → M6 evidence confirmation → M1 manual audit and contrast inspection → authorised merge/deployment and final smoke tests.

## A. First five code corrections

| ID | Supervisor requirement | Implemented evidence | Falsifiable evidence | Current status | Final gate |
| --- | --- | --- | --- | --- | --- |
| F1 | Review shows the item statement, selected answer meaning and one direct Change control per item. | source/src/accessible-nasa-tlx.ts: review records; a declared label for the selected value or, when no such label exists, the declared scale endpoints without invented wording; unique visible Change item N answer labels; gaze targets; direct edit and focus return; transactional pending value/input route. | Component and rendered-browser routes use Brooke's 5, 1, 4, 2, 3, 5, 1, 4, 2, 3 vector and directly assert Mark's Item 3 = 4 case. They also test direct Save and real Cancel-after-selection. Before Save, recovery storage remains on Review with the original value, input route and score; Cancel retains them; Save alone commits. A failure includes a missing prompt, missing declared selected label/endpoint context, invented label, non-unique or non-targetable Change control, opening the wrong item, false cancellation, premature storage, changing another answer or failing to return focus. | CI-pass on candidate 9a8c849 in run 31392425368. Manual A16/A17/A21 and final deployment acceptance remain pending. | Execute A16/A17/A21; then merge only with authority, deploy and smoke-test Item 3 = 4 plus both Save and Cancel on the public build. |
| F2 | Participant code is prefilled from the generated link and remains editable as fallback. | source/src/study.ts and study-conductor.ts: per-link pseudonymous code, validation, hash-navigation reload and committed-session precedence; the Skip link preserves the application hash. | Component and rendered-browser routes cover distinct generated links, same-tab P001 → P002 replacement without a test-only reload, missing/manual/invalid codes, committed correction recovery, Skip focus/hash preservation and final-record identity. | CI-pass on candidate 9a8c849 in run 31392425368. Manual A02 and final deployment acceptance remain pending. | Execute A02; after an authorised deployment, open two distinct generated links, confirm distinct editable codes and no first-screen validation error, exercise Skip, reload and confirm the same identity/session. |
| F3 | Participant introduction is minimal; full audio guidance appears once, not before every item. | Intro/support disclosure and compact in-question controls in accessible-nasa-tlx.ts; the full audio-guidance panel is confined to Accessibility and audio options (optional) on the introduction. | Real-browser regression requires the optional disclosure to start collapsed, one intro .audio-guidance, fewer than 160 visible intro words, and no .process-overview, .factor-reference or .study-details; .audio-guidance must be absent after Start and on Review. Component coverage also checks the NASA-TLX rating, pairwise and review route. | CI-pass on candidate 9a8c849 in run 31392425368. This proves bounded removal of AQP-owned boilerplate and repetition, not reduced cognitive burden or short researcher-supplied introPrompt content. Manual A01/A03/A04 and final deployment acceptance remain pending. | Execute A01/A03/A04; after an authorised deployment, inspect intro/item/pairwise/review. Treat the word limit as a regression threshold, not evidence of cognitive accessibility. |
| F4 | Canonical definition hash is in configuration and result and is verified at load and submission. | Version 4 configuration/result schemas, canonical SHA-256, immutable result definition snapshot, CSV/Qualtrics fields and fail-closed checks. The Qualtrics parent requires a valid fingerprint plus matching snapshot metadata and writes AQP_ACCEPTED = 1 only after every staged field succeeds. | Missing/stale hash link, submission and stored-result tamper tests; export reconstruction; missing/malformed runtime fingerprint and missing snapshot rejection; injected AQP_RAW_05 staging failure with no acceptance marker. | CI-pass on candidate 4fe422c in run 31399712181: 208/208 deterministic tests, 9/9 rendered-browser tests, 3/3 browser-support routes and release synchronisation passed. | Re-test tampered link/submission and one fresh synthetic Qualtrics row after an authorised deployment. Confirm AQP_ACCEPTED = 1, a valid definition hash and reconstructable raw record. The fingerprint proves internal consistency and identifiability, not authenticated authorship or resistance to replacement of both unsigned definition and hash. |
| F5 | Real-browser axe scans run in CI and publish a report. | Playwright specification, verify.yml, JSON/HTML publisher and uploaded Playwright traces/results. | Frozen S01–S27 inventory × five profiles = 135 required rows; missing rows, violations, incomplete checks, overflow and target-size failures are reported. | CI-pass on candidate 4fe422c in run 31399712181: 27 states × 5 profiles = 135/135 rows; 0 automatically detected axe violations; 13 incomplete color-contrast results involving 20 node occurrences retained for manual inspection; 0 horizontal-overflow failures; 0 critical target-size failures; and 0 missing state/profile combinations. Retained rendered artifact 9067181758, SHA-256 52b4631a98d03857d10356632bf09a3c7ac3627a1f7dca822b9052f2a02a8adb. This is bounded browser automation, not a complete WCAG or assistive-technology usability result. | Manually determine and record every overlap-dependent contrast occurrence; repeat the automated run on final main/release SHA. |

## B. Latest feedback, section 1 — manual technical accessibility audit

| Requirement | Evidence artefact | Current status | Completion rule |
| --- | --- | --- | --- |
| NVDA/Firefox, NVDA/Chrome, VoiceOver/Safari and one OS voice-control walkthrough. | docs/manual-audit/AQP-MANUAL-AT-AUDIT-v1.0.md (protocol v1.3). | Manual-NT on all four routes. | Record exact OS/browser/AT versions and replace every applicable NT with P/F/NA plus evidence ID. |
| Cover every participant state, including pairwise, review, error, voice listening/pending and saved-progress offer. | S01–S27 maps to A01–A33 in docs/PARTICIPANT-RUNNER-STATE-INVENTORY-v1.md. | Protocol-ready; observations NT. | Run A01–A33 on the applicable routes; an untested state cannot be inferred from source or axe. |
| Report by WCAG criterion with exact announcements and treat unusable markup as fail. | WCAG route summary, exact-speech fields, P/F/NA/NT rules and S1–S3 issue log in the audit. | Protocol-ready; observations NT. | Transcribe actual speech, including [no announcement]; zero NT before calling the audit complete. |
| Publish a versioned audit and bound the claim. | Audit publication wording and matrix C2. | Document ready; C2 Not evidenced. | Publish only after execution; state technical audit only and no disabled-user benefit evidence. |

## C. Latest feedback, section 2 — quantified technical evaluation

| ID | Required evaluation | Reproducible artefact | Current quantified result | Status/gap |
| --- | --- | --- | --- | --- |
| T1 | Programmatic fidelity round trip against independent truth for built-ins and every QSF/LSS/LSG/LSQ fixture. | docs/evidence/fidelity-source-of-truth.json, source/tests/technical-evaluation.test.ts, generated JSON/HTML report. | 8 cases, 31 items, 234 field comparisons, 0 mismatches. | CI-pass on candidate 4fe422c in run 31399712181 for the tested denominator. Only three distributable built-ins are present; UEQ-S is excluded pending redistribution permission. This is a disclosed scope shortfall, not a fourth pass. |
| T2 | Twelve-row adversarial battery and zero silently altered. | Same technical test/report. | 12 inputs: 10 specific refusals, 2 generic XML refusals, 0 accepted losses, 0 silently altered. | CI-pass on candidate 4fe422c in run 31399712181; final main/release reproduction pending. |
| T3 | Every runner state at 1280, 768, 320 and 200% zoom, with build artefact. | Frozen state inventory, Playwright/axe spec, CI workflow and report publisher. | 135/135 required state/profile rows; 0 violations; 13 incomplete color-contrast scan results involving 20 node occurrences; 0 overflow failures; 0 critical target-size failures; and 0 missing rows. | CI-pass on candidate 4fe422c in run 31399712181. Deterministic fixtures are labelled where external host/hardware callbacks are simulated. Incomplete contrast occurrences require recorded inspection and are not automatic passes. |
| T4 | Cross-browser support matrix and explicit Firefox/Web Speech limitation. | source/tests/e2e-support/cross-browser-support.spec.ts and docs/CROSS-BROWSER-SUPPORT-MATRIX.md. | Capability test passed the production runner smoke route in Chromium, Firefox and Playwright WebKit; SpeechRecognition present in Chromium and absent in Firefox/WebKit. | CI-pass on candidate 4fe422c in run 31399712181; WebKit/Linux is not Safari/VoiceOver evidence and OS voice control remains not assessed. |
| T5 | Reconstruct definition, response set and score from export alone. | Technical evaluation reconstruction rows and self-contained result definition. | 8/8 exports and 31/31 responses reconstructed, 0 mismatches. | CI-pass on candidate 4fe422c in run 31399712181; final main/release reproduction pending. |
| T6 | Quantify definition-driven reuse rather than assume it. | Technical evaluation reuse/allowlist rows. | 5 compatible imports admitted as data with 0 instrument-specific production files; 96/96 shared contract executions with 0 test copies; 16/16 allowlist combinations match. | CI-pass on candidate 4fe422c in run 31399712181. A new scorer/response structure remains an executable boundary and is not a data-only pass. |

## D. Latest feedback, section 3 — matrix v6

| Requirement | Resolution | Current status |
| --- | --- | --- |
| Remove C6 rather than leave it unevidenced. | C6 is in a Removed row, not an active claim. | Complete. |
| Give C2 a decision rule for the new audit design. | C2 requires 135 browser rows plus complete manual P/F/NA observations and no S3 failure on a supported route. | Rule complete; evidence Not evidenced. |
| Give C5 a decision rule for the optional observed researcher study. | C5 separates timed setup from untimed synthetic verification, freezes platform-specific end-state mappings, immediate per-condition SEQ/SUS, critical-error criteria, the separate discrepancy task and one-to-one second-coder evidence; significance tests remain prohibited. | Rule complete in protocol v1.2; study Not evidenced. |
| Make C7's definition hash checkable. | C7 requires canonical hash agreement, rejection of missing/stale Version 4 hashes and export-only reconstruction. Qualtrics host acceptance additionally requires a schema-complete definition snapshot and a last-write acceptance marker. | CI-pass on candidate 4fe422c in run 31399712181; deployment and fresh synthetic Qualtrics-row verification remain pending. |
| Fill every evidence status, including Not evidenced. | docs/AQP-EVALUATION-MATRIX-v6.md v6.5 has a status for every active row. | Complete for the candidate state; update only after new evidence. |

## E. Latest feedback, section 4 — optional observed researcher protocol

Overall status: Protocol-ready / Not evidenced. Protocol v1.2 is executable once every activation gate and written ethics approval are present; no human outcome is inferred from the protocol itself.

| Requirement | Frozen resolution | Current status |
| --- | --- | --- |
| Define matched start/end states and collection routes. | AQP starts with built-in SUS and must end in local same-browser collection. The frozen UCL Qualtrics template contains SUS and an empty participant_code route. A platform-specific map defines the exact visible title/task, identity, required/paging, link, score and export evidence. | Protocol-ready; immutable AQP release, Qualtrics template/version/account and final URLs remain activation gates. |
| Separate participant time from output verification. | Timing stops at declaration/20 minutes. Before any feedback the participant completes immediate SEQ/SUS after each condition. Only after both conditions and both measure sheets are complete, the observer submits fixed vector 5,1,4,2,3,5,1,4,2,3 to each preserved setup, expects SUS 50, and checks link/identity/export without repairing the setup. Verification time is neither task time nor an assist. | Protocol-ready; study Not evidenced. |
| Counterbalance order. | Eight concealed slots (4 AQ, 4 QA) are generated before recruitment with a frozen seed/algorithm. If only 6/7 sessions are usable the actual imbalance is reported; post-action slots are never adaptively reused. | Protocol-ready; seed and concealed list remain activation gates. |
| Six to eight participants; descriptive/per-participant reporting; no significance tests. | Per-participant rows plus n, median, minimum and maximum; no inferential test or general population claim. | Protocol-ready. |
| Define success, assist and error. | Operational definitions, 20-minute limit, mapped verification checklist and self-correction are frozen. A critical error is an unrecovered error that fails a checkpoint or leaves wrong identity/scoring/value or an unusable link; the coding sheet records Critical?. | Protocol-ready; study Not evidenced. |
| Freeze exact post-task measures and timing. | The same neutral Post-Condition Measures Sheet freezes one 1–7 SEQ item, Brooke's ten-item SUS wording/order/anchors/scoring, no-imputation rule and SEQ→SUS administration immediately after each system. | Protocol-ready; no human responses exist. |
| Fixed script, recording and independent coding. | Fixed observer script; screen/shared-window and session audio recorded with consent; second coder independently codes at least two sessions before consensus. Event agreement uses one-to-one same-condition/type/category matching within 10 seconds, with each event used once. | Protocol-ready; ethics/storage/coder activation fields blocked. |
| Mild deception and debrief. | General advance disclosure, sealed private source/altered definition, immediate exact debrief and seven-day withdrawal route. Exact discrepancy is not in the public repository. | Protocol-ready; amendment approval required. |

## F. Latest feedback, section 5 — ethics and dissertation boundary

| Requirement | Resolution | Current status |
| --- | --- | --- |
| Dissertation must stand without sessions. | Technical evaluation T1–T6 plus manual technical audit form the core; optional observed sessions cannot delay the draft. | Candidate technical CI complete; manual audit and overlap-dependent contrast determinations still NT. |
| Submit amendment by 11 August; if not approved by 18 August, omit sessions from 21 August draft. | Private template-based amendment pack and activation checklist prepared outside the public repository. | Draft pack ready; exact approval identity, route, storage, coder, retention alignment and signatures are blocked. |
| Record screens and disclose possible identifying capture, storage, retention and destruction. | PIS, consent, risk assessment and amendment narrative describe shared-window/session-audio recording, incidental identifiers, 24-hour RDSS transfer, deletion of working copies and proposed raw-recording destruction date. | Drafted; PI must confirm exact RDSS path and alignment with existing approval before submission. |

The uploaded Project ID 1165 and Tianzhe Dong project title belong to a different study and are explicitly excluded. The AQP approval ID and exact approved title were not present in the supplied files; they must be copied from the original AQP approval record or provided by the applicant/PI.

## G. Latest feedback, section 6 — repeated endpoint label

| Requirement | Implementation/test | Current status | Final gate |
| --- | --- | --- | --- |
| Keep the legend as the announced endpoint source; keep anchor row aria-hidden; suppress only an option label identical to its endpoint; retain distinct middle German labels. | visibleResponseLabel in accessible-nasa-tlx.ts; component regression and S27 real-browser case. | CI-pass on candidate 4fe422c in run 31399712181. | Deployed visual/accessibility-tree inspection. |

## Reproduction commands

From source/:

npm ci
npm test -- --run
npm run report:technical
npm run build
npm run test:browser
npm run test:browser-support
npm run report:browser
npm run report:browser-support
npm run build:release

Candidate 4fe422c result in CI run 31399712181: 20/20 files and 208/208 tests passed; 8 fidelity cases, 31 items and 234 comparisons with 0 mismatch; 12 adversarial inputs with 0 silent alteration; 8/8 exports and 31/31 responses reconstructed; 5 data-only compatible imports, 96/96 shared contract executions and 16/16 allowlist checks. The rendered artefact contains 135/135 state/profile rows, 0 violations, 13 incomplete contrast results involving 20 node occurrences, 0 overflow failures, 0 critical target-size failures and no missing row.

## Release-complete checklist

- ☒ Push candidate 4fe422c to Draft PR #68.

- ☒ Obtain current-candidate CI with 135/135 rendered state/profile rows.

- ☒ Retain quantified technical, rendered accessibility and cross-browser artefacts tied to the commit SHA (run 31399712181; rendered artifact 9067181758, SHA-256 52b4631a98d03857d10356632bf09a3c7ac3627a1f7dca822b9052f2a02a8adb; quantified artifact 9067100601, SHA-256 10bc877be89e9ed32c397e4d15a36aae324389a871386280661e3b74f4cd8686).

- ☐ Inspect and record all 20 reported overlap-dependent axe contrast occurrences; do not count them as 20 unique defects or as automatic passes.

- ☐ Obtain review/merge authority and deploy that verified commit to Pages.

- ☐ Re-test F1–F4 and the German endpoint case on the deployment. F1 includes changing item 2 and cancelling before a separate Save run; verify answer, route, score, recovery record, focus and visible label command.

- ☐ Execute A01–A33 on R1–R4 and retain exact observations.

- ☐ Record failures honestly, fix them and re-run; do not convert NT/NA into pass.

- ☐ Update matrix statuses only from the resulting evidence.

- ☐ Send the deployed URL, immutable SHA, CI/artifact links, matrix v6.5 and completed audit to the supervisor.